SOFTWARE ENGINEERING

Checkpoint 3

Project: Clinic appointment system

| Full name | Student ID |
| --- | --- |
| Timothy Semafumu | 23361131 |
| Le Hoang Huynh | 23385511 |

March 2026

- PRODUCT BACKLOG

| ID | PBI | Priority | Story points | description |
| --- | --- | --- | --- | --- |
| PBI-01 | User registration and login | High | 5 | As a user, I want to be able to register and log in into my account and access the specific role features |
| PBI-02 | View available slots | High | 3 | As a patient/receptionist, I want to view available appointment slots for me to see which doctors are free |
| PBI-03 | View available Doctors | High | 3 | As a patient/receptionist I want to see available doctors so that I can see who to book with. |
| PBI-04 | Book Appointment | High | 5 | As a patient I want to book an appointment to see the doctor. |
| PBI -05 | Cancel/reschedule appointments | Medium | 3 | As a patient/receptionist, I want to cancel or reschedule appointments so that I can manage schedule changes |
| PBI-06 | Send Reminder | Medium | 3 | As a system I want to send reminders to the patients so that they don’t miss their appointments |

- SPRINT BACKLOG

The goal of this sprint was to ensure users can get authenticated and be able to book/cancel appointments

Story 1: (TIMOTHY SEMAFUMU)

Title: User Registration and Log in

Priority: High

Estimate: 5

User Story:

As a user I want to register an account either as a doctor, patient or Receptionist and be able to login so that I can access features appropriate to my role in the clinic.

Acceptance Criteria:

| ID | Given | when | Then |
| --- | --- | --- | --- |
| 1 | User on registration page | User enters an email and a valid password (min characters of 8) confirms the password | The system will create an account, after the registration is successful and will redirect to the login page |
| 2 | User on the login page | User enters registered email and correct password | System authenticates the user and redirects to the role-specific dashboard |
| 3 | User on the login page | User enters an incorrect email or password | System displays “Unauthorized” |
| 4 | User on the registration page | User enters an email that exists in the system already. | System displays “User existed!” |
| 5 | on the registration page | User enters a phone number with a length less 10 characters | System displays "Please check phone number!” |
| 6 | User logged in and views their dashboard | User views available contents on the dashboard | System shows options based on the role |

Story 2: (Le Hoang Huynh)

Title: Book Appointment

Priority: High

Estimate: 5

User story:

As a patient or receptionist, I want to arrange an appointment with a certain doctor at an available time, so that the patient may obtain medical care at a convenient time.

Acceptance Criteria:

| ID | Given | when | Then |
| --- | --- | --- | --- |
| 1 | User is logged in as Patient or Receptionist | User navigates to "Book Appointment" page | System displays list of available doctors, descript and date picker |
| 2 | User selects a doctor and date | User selects a doctor and pick a time | System displays all available time slots for that doctor on selected date |
| 3 | User selects an available time slot | User clicks "Book" | System creates appointment, displays "success!" |
| 4 | User tries to book an already taken slot | User selects a time that is unavailable | System does not display |
| 5 | Booking is confirmed | Appointment is saved | System updates calendar and makes the slot unavailable to others |

Validation of Acceptance Criteria – Kamlesh choudhary

As the tester for the sprint, I have validated the acceptance criteria for the user stories:

Validating Timothy's User Story (Registration & Login)

| ID | Acceptance Criteria | Status | Test Evidence |
| --- | --- | --- | --- |
| AC-01 | User registers with email and valid password (min 8 chars) | Pass | Tested with email and password "password123" - registration successful, redirected to login page. |
| AC-02 | User logs in with correct credentials | Pass | Tested with registered user - authenticated, redirected to role based dashboard. |
| AC-03 | User logs in with incorrect credentials | Pass | Tested with wrong password - displayed "Unauthorized" |
| AC-04 | User registers with existing email | Pass | Tested with duplicate email - displayed "User existed!" |
| AC-05 | User registers with invalid phone number (<10 chars) | Pass | Tested with phone "123456789" (9 chars) - displayed validation error |
| AC-06 | User sees role-specific dashboard | Pass | Tested with Patient’s role - saw patient dashboard; tested with Receptionist’s role - saw receptionist dashboard, tested with Doctor’s role – saw Doctor dashboard. |

Validating Le Hoang's User Story (Book Appointment)

| ID | Acceptance Criteria | Status | Test Evidence |
| --- | --- | --- | --- |
| AC-01 | Logged-in user navigates to “Book Appointment” page | Pass | System displayed doctors list, description, and date picker. |
| AC-02 | User selects doctor and date | Pass | System displayed available time slots for selected doctor/date. |
| AC-03 | User selects available slot and clicks Book | Pass | Appointment created, success message displayed. |
| AC-04 | User tries to book unavailable slot | Pass | Unavailable slots not displayed in the UI |
| AC-05 | Booking confirmed | Pass | Calendar updated, slot no longer visible to other users. |

- Sprint Tasks

Sprint Task - Timothy Semafumue

PBI-01: User Registration & Login  - Story points: 5 (high)

Build the registration and login feature so users can create an account with a role and securely log in to access role-specific features.

| Sprint Task | Description | Dependency |
| --- | --- | --- |
| - Design the UI layout | Create the screen layout for both the Registration and Login pages, including text input fields for user, email, phone number, password, re-enter password, and create account button. | Start |
| - Implement signup function | Allows the user to create a new account. Validates email format, password strength (min 8 characters), and checks that the email is not already registered | Task 1 |
| - Implement login function | Allows the user to log in using their user/ registered email and password. Authenticates and redirects to the role-specific dashboard. | Task 2 |
| - Implement redirect based on the role | After successful login, redirect the user to the correct dashboard based on their role | Task 3 |
| - Store user details in database | Connect the registration and login functions to a database. Store user detail (email, password) and validate on login. | Task 2 |
| - Test registration and login functions | Perform testing to ensure registration (valid input, duplicate email) and login (correct credentials, incorrect credentials) all work correctly. | Task 3,4,5 |

Sprint Tasks - Kamlesh Choudhary

PBI-02: View Available Slots - Story Points: 3(High)

Goal: Implement the view available slots feature to enable patients and receptionists to see available time slots for booking.

| Sprint Task | Description | Dependency |
| --- | --- | --- |
| - Design the UI layout | Create the screen layout for viewing available slots including: doctor dropdown, date picker, time slots display area, and filter options. | Start |
| - Implement Doctor Selection Dropdown | Populate the dropdown with all active doctors retrieved from the database. Display doctor names along with their specialization for easier selection. | Task 1 |
| - Implement Date Picker with Availability Logic | Create a date picker component that shows available dates for the selected doctor. Dates with no available slots should be visually disabled. Fetch available dates from backend API based on doctor ID. | Task 2 |
| - Display Available Time Slots | Once doctor and date are selected, retrieve available time slots from database and display them in a grid or list view. Each slot should show time (e.g., 09:00 AM) and status (available/booked). Only show slots where is Available = true. | Task 3 |
| - Refresh/Live Update | A refresh button that fetches the latest available slots. Implement auto-refresh every 30 seconds to show real-time availability. | Task 4 |
| - Integrate Booking Navigation | Add a "Book Now" button next to each available slot that redirects the user to the booking page with doctor and time pre-filled. Ensure that only logged-in users can access this action. | Task 4 |
| - Test View Available Slots Feature | Perform testing to ensure view available slots feature working correctly: doctor selection, date picker, correct slots display, filter functionality, real-time updates, and navigation to booking. Test edge cases (no available slots, invalid date, offline doctor). | Task 2,3,4,5,6 |

Sprint Task - Le Hoang Huynh

PBI-04: Book Appointment  - Story points: 5 (high)

Goal: Implement the booking flow so users (Patient or Receptionist) can select a doctor, pick an available time slot, and confirm the booking.

| Sprint Task | Description | Dependency |
| --- | --- | --- |
| - Design the UI layout | Create the booking screen layout including: doctor. dropdown, date picker, available time slots dropdown, and a book button | Start |
| - Implement doctor selection dropdown | Populate the dropdown with doctors retrieved from the database. Each entry displays the doctor's name | Task 1 |
| - Implement check time slots function | Retrieve available time slots from the database based on the selected doctor and date. Display slots as dropdown | Task 2 |
| - Implement confirm Booking function | Store the appointment in the database upon user confirmation. Use a database to prevent double-booking. | Task 3 |
| - Display Booking confirmation | Show success after finalizing. | Task 4 |
| - Update Slot availability | Upon successful booking, immediately set the slot's is Available status to false in the database so that the slot is no longer selectable by other users. | Task 4 |
| - Test booking functions | Perform testing to ensure the full booking flow works correctly: successful booking, check time slot, double-booking prevention all behave as expected. | Task 3,4,5,6 |

- Definition of Done (DoD)

- Code has been written and committed to the feature branch

- We all approved on the code by looking through it

- Which we approved and merged

Testing

- Unit testing was used for most of the code and at least 80% of coverage was reached

- Integration tests in terms of workflows were tested

- UI testing the application was working as expected on chrome or any other browser

Functionality

- The acceptance criteria in the sprint backlog were met

- Very limited bugs being a prototype

- Invalid inputs and valid inputs are both noticed

Documentation

- Code comments were added especially for parts of the code that are difficult to understand

Sign off

- Team leader signed of  hence meaning all requirements were meant

- Acceptance criteria have been meant